# Breadcrumbs — Final Review

Date: 2026-05-11 Status: READY FOR CONTINUED USE

## 1. Scope Check

Completed: - Fixed live insert blocker - Fixed post-auth pin visibility - Fixed marker placement drift - Restored delete flow - Restored photo upload flow - Added photo-selected feedback and preview - Added full-screen photo viewing - Updated project documents

Not added: - Geocoding or place search - Strong user authentication - Backend rewrite

## 2. Traceability Matrix

| Requirement Area | Implemented In | Verified By |
| --- | --- | --- |
| Pin save | js/app.js, js/supabase.js | manual save test, npm test |
| Pin visibility | Supabase read policy SQL | manual load test |
| Owner delete | js/app.js, js/supabase.js, SQL policy | manual delete test |
| Photo upload | js/app.js, js/supabase.js, storage SQL | manual upload test |
| Validation | js/data.js | manual blank-place test, data.test.js |
| Marker animation | js/map.js | manual retest, map.test.js |
| Photo preview/lightbox | index.html, css/style.css, js/ui.js | targeted automated checks; browser retest still recommended |

## 3. Consistency Check

- Requirements document matches the current implemented UX.

- Architecture document matches the current code and SQL files.

- Verification report matches actual automated command outputs and manual findings.

- Security review reflects the real trust model and known waivers.

## 4. Remaining Follow-ups

- Manual confirm of the latest preview/lightbox UX after hard refresh

- Optional second-device realtime check

- Optional future feature: geocoding/search so typed place names can set coordinates